## Slide 1: Milestone 4
Shiru Hou
Mohammed AlHabsi
Yaqeen AlKathiri
Shreyas Ugemuge

## Slide 2: Progress
Added new behaviors
Decide on data mining tools to use
Modify merge program
Readable Output models
Split data for training and testing
Complete GUI Design

## Slide 3: Behaviors
Total number of unit discussions
Number of fluency drill activities
Number of crosswords attended (terminology)
Number of game shows attended (terminology)
Number of final exam reviews
Pre-course assessment duration
Duration of practice exam
Duration of time between practice exam and final
Duration of time between final review and starting the final

## Slide 4: Data Mining Tools
1- Weka
2- RapidMiner
3- Python
numpy
sklearn

## Slide 5: Modify Merge Program
provide output according to the DM tools’ input requirement

## Slide 6: Readable Output models

## Slide 7: Split data
Training and testing
Resemble Current and past semester

## Slide 8: Complete GUI

## Slide 9: GUI

## Slide 10: Teacher

## Slide 11: Teacher

## Slide 12: Student

## Slide 13: Student

## Slide 14: Plan for next milestone
Finish correlating and narrow down on data to be used for recommender
Reduce number of weeks for train and test

## Slide 15: Questions?